Week 1

MagPilot | Lab update

28 September–4 October 2026 · reviewed 5 October · paper branch

| DEMO · fictitious participant names; synthetic mouse input. | Collection foundations - Protocol: 0–9 / A–J; ten takes each (200 per participant). - Participant names and stable IDs; experiment names accompany takes. - Enter marks capture boundaries; CSV/PNG/JSON use frozen rows. - Separate demo files/counts; software checks + GUI rehearsal passed. Week 2 handoff - Week 2 begins 5 October: board repair and magnet diagnostics. - Compare one-, two- and three-magnet configurations; document geometry and orientation. - Prototype a reloadable pen; check writing and teleoperation heights. Next milestones - Start virtual target reaching in Week 2; log completion times and endpoint errors. - Character pilot: 40–60 takes/person (2–3 repetitions); myself + 1–2 colleagues. Not collected. - Next: review/resume, preprocessing and participant-separated splits. Proposed ten-week plan Reference: K&J Magnetics: magnetic moment / geometry |
| --- | --- |

Week 1

Explicit one-character capture

Select label → operator Enter: start → participant draws → operator Enter: stop/save → inspect.

Actual GUI rehearsal: synthetic A; one of ten takes saved.

- Operator uses Enter for recording and demo ink; participant only moves the mouse.

- Demo mouse input; no sensor board needed.

- Stop freezes rows before matched artifacts are saved.

- Hardware pilot and new-pen validation remain pending.