WEEK 2 · IN PROGRESS

The teleoperation pipeline.

5–11 October 2026 · meeting 12 October · draft as of 6 October

| Implemented GUI · participant timing comparison not collected. | Data pipeline - MuJoCo target-reaching lives in Data → Teleoperation Pipeline. - Trackpad + board inputs; Enter starts; a stable 2 s hold saves. - Participant progress; time, path and endpoint error logged. Next checks - Validate board mapping with the assembled pen. - Rehearse identical targets and start pose for both inputs. |
| --- | --- |

Priority for 12 October: a repeatable target-reaching pilot.

WEEK 2 · IN PROGRESS

Board repaired. Pen printing.

5–11 October 2026 · meeting 12 October · draft as of 6 October

| CAD prototype · print and tracking validation pending. | Magnet diagnosis - Board repaired; 1/2/3 magnets × 3 repeats completed. - Approx. 5 mm cardboard; placements by hand. - One magnet: practical surface baseline; no accuracy winner established. Reloadable pen - 1–5 disks; spacers above shorter stacks. - PLA printing started; fit and assembled tracking untested. Next checks - Check fit coupons and closure; measure pen geometry. - Compare heights with a placement template, then freeze setup. |
| --- | --- |

Surface tests do not validate operation at greater heights.